Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 27-11-2025 |
| --- | --- |
| Name | Sathish kumar s |
| Project Name | DocSpot |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication & Basic Navigation | USN-1 | .As a patient/doctor/admin, I can sign up and log in securely with JWT | 3 | High |
|  |  | USN-2 USN-3 | As a user, I can reset my password via email link. As a user, I can access role-based dashboard (patient/doctor/admin). | 2 3 | Medium High |
| Sprint-2 | Doctor Search & Booking | USN-4 USN-5 | As a patient, I can search/filter doctors by specialty/location. As a patient, I can book/reschedule appointments with slot validation. | 5 3 | High High |
| Sprint-3 | Application & Messaging | USN-6 USN-7 | As a user, I can book an appointment with an available doctor. As a user, I get appointment confirmation & reminders. | 3 2 | High Medium |
|  |  | USN-8 | As a user, I can send/receive messages. | 2 | Medium |
| Sprint-4 | Appointment History & Reviews | USN-9 | As a user, I can view my past bookings. | 2 | Medium |
|  |  | USN-10 | As a user, I can write reviews for doctors. | 2 | Medium |

Project Tracker, Velocity & Burndown Chart